# OERF post-deploy sanity test

Oct 27, 2026

One pass after every deploy, in order, about 45 minutes. Stop at the first failure, fix it, then continue from that step.

## Prerequisites

Run every command from the repository root in one zsh terminal. Type CDK flags out in full: zsh does not split a variable such as $CTX.

export AWS_PROFILE=Fission-OERF AWS_REGION=us-east-1
aws sts get-caller-identity --query Account   # must print "906048429638"
export PATH="$PWD/.venv311/bin:$PATH"

Stack outputs from the 26 Oct deploy. Re-read them after any redeploy with aws cloudformation describe-stacks --stack-name OerfApiStack --query 'Stacks[0].Outputs'.

| Output | Value | Used for |
| --- | --- | --- |
| DashboardUrl | https://d3adl6m05x2eko.cloudfront.net | The desk |
| RestApiUrl | https://gf5pg2mt4m.execute-api.us-east-1.amazonaws.com/prod/ | Desk build: VITE_API_URL |
| CognitoDomain | https://oerf-906048429638.auth.us-east-1.amazoncognito.com | Desk build and sign-in |
| UserPoolClientId | f34nhm18222dt4qmrpi34rccg | Desk build |
| UserPoolId | us-east-1_2AS6gl777 | Demo users |
| WebSocketUrl | wss://egjo28j64j.execute-api.us-east-1.amazonaws.com/prod | Desk build: VITE_WS_URL |
| Desk bucket | oerfapistack-dashboardbucket5758873d-8c3gse1lhrez | Upload |
| Distribution | E1JLKGNP0ENU96 | Invalidation |

## 1. Publish the live desk

Status 27 Oct: the bucket was empty (AccessDenied), then the first upload mounted the sample desk ("Tenant admin / t2", PH-2841, VX-3101, SBX-0001). main.jsx mounts the live desk only when the build carries the API URL, Cognito domain and client id, so at least one variable name or value was missing at build time.

- Optional: see which names the code reads. main.jsx passes the whole import.meta.env into liveConfig, and the names are read in session.js, so search there (an empty search of main.jsx proves nothing; step 3 is the real proof):

grep -n "VITE_" web/src/session.js

- Build with exactly those names. Check the Cognito domain format in web/src/session.js (with or without https://):

cd web && npm ci
VITE_API_URL="https://gf5pg2mt4m.execute-api.us-east-1.amazonaws.com/prod/" \
VITE_COGNITO_DOMAIN="oerf-906048429638.auth.us-east-1.amazoncognito.com" \
VITE_USER_POOL_CLIENT_ID="f34nhm18222dt4qmrpi34rccg" \
VITE_WS_URL="wss://egjo28j64j.execute-api.us-east-1.amazonaws.com/prod" \
npm run build

- Prove the bundle is live before uploading. Both must print a file name:

grep -l "gf5pg2mt4m" dist/assets/*.js
grep -l "f34nhm18222dt4qmrpi34rccg" dist/assets/*.js

- Upload and invalidate, then wait 2 to 5 minutes:

aws s3 sync dist/ s3://oerfapistack-dashboardbucket5758873d-8c3gse1lhrez/ --delete
aws cloudfront create-invalidation --distribution-id E1JLKGNP0ENU96 --paths "/*"
cd ..

- Check the sign-in redirect is allowed. The list must contain the DashboardUrl:

aws cognito-idp describe-user-pool-client --user-pool-id us-east-1_2AS6gl777 \
  --client-id f34nhm18222dt4qmrpi34rccg --query 'UserPoolClient.[CallbackURLs,LogoutURLs]'

- Check the response headers. If the policy has no connect-src listing the API, Cognito and WebSocket hosts, the browser blocks live calls (sweep finding SEC-12):

curl -sI https://d3adl6m05x2eko.cloudfront.net | grep -i content-security-policy

Pass: a private window on the DashboardUrl redirects to the Cognito sign-in page. The sample desk must not appear. Repeat steps 2 to 4 after every desk code change; a CDK deploy does not rebuild the desk.

## 2. Infrastructure checks

Status 26 Oct: all four stacks complete, all 25 Lambdas import, AgentCore and the device seed created, WhatsApp destination set to the inbound topic.

| Check | Command | Pass |
| --- | --- | --- |
| Stacks | for s in OerfDataStack OerfComputeStack OerfApiStack OerfObservabilityStack; do echo "$s: $(aws cloudformation describe-stacks --stack-name $s --query 'Stacks[0].StackStatus' --output text)"; done | All UPDATE_COMPLETE or CREATE_COMPLETE |
| Lambda imports | for f in $(aws lambda list-functions --query "Functions[?starts_with(FunctionName,'oerf-')].FunctionName" --output text); do aws lambda invoke --function-name $f --payload '{}' --cli-binary-format raw-in-base64-out /tmp/out.json >/dev/null 2>&1; grep -q ImportModuleError /tmp/out.json && echo "FAIL $f" ¦¦ echo "ok $f"; done | No FAIL line |
| AgentCore and seed | aws cloudformation describe-stack-resources --stack-name OerfComputeStack --query "StackResources[?contains(LogicalResourceId,'AgentCore') ¦¦ contains(LogicalResourceId,'DemoDeviceSeed')].[LogicalResourceId,ResourceStatus]" --output table | Runtime, roles, deliveries and DemoDeviceSeed complete |
| Demo device | RT=$(aws cloudformation describe-stacks --stack-name OerfDataStack --query "Stacks[0].Outputs[?OutputKey=='RoutingTableName'].OutputValue" --output text); aws dynamodb get-item --table-name $RT --key '{"pk":{"S":"DEVICE#RF-7781"},"sk":{"S":"META"}}' --query 'Item.[tenant_id.S,shipment_id.S]' | t1, PH-2841 |
| WhatsApp destination | Python: get_linked_whatsapp_business_account(id="waba-af431925faaf490f98a56b55ddf5d27e")["account"]["eventDestinations"] | Points at OerfComputeStack-InboundTopic… |
| Templates | python -m scripts.whatsapp.templates status --profile Fission-OERF | oerf_driver_checkin APPROVED; the last two leave PENDING |
| Alarm email | Inbox of the alarm address | Subscription confirmed |

The Lambda check sends {}; a validation error is a pass, only ImportModuleError is a failure.

Runtime rows. Ingest also drops a reading when TENANT#t1 / SHIPMENT#PH-2841 is missing, and the workflow needs the tenant META, the published config and the facility rows FACILITY#FAC-A and FACILITY#FAC-B. The device seed and make reset-demo do not write these. Seed them once per tenant before any reading, after a dry run:

python -m scripts.seed_runtime --profile Fission-OERF --tenant t1          # dry run
python -m scripts.seed_runtime --profile Fission-OERF --tenant t1 --yes    # apply

Pass: the shipment, tenant META, active config and both facility rows exist for t1. Check the script's --help for the exact flags.

## 3. Desk sign-in checks

Needs section 1 passed. Seed one user per role you will demo; the password prints once, so put it in a password manager.

python -m scripts.seed_demo_users --profile Fission-OERF --stack OerfDataStack \
  --tenant t1 --role ops_user --email ops.t1@example.com          # dry run
python -m scripts.seed_demo_users --profile Fission-OERF --stack OerfDataStack \
  --tenant t1 --role ops_user --email ops.t1@example.com --yes    # apply
python -m scripts.seed_demo_users --profile Fission-OERF --stack OerfDataStack \
  --tenant t2 --role tenant_admin --email admin.t2@example.com --yes

- Open the DashboardUrl in a private window and sign in as ops.t1@example.com. Pass: the desk shows the user's own role and tenant (ops, t1), not "Tenant admin / t2".

- Open DevTools, Network tab, reload. Click the incidents request. Pass: status 200 and an Authorization: Bearer … header.

- Paste that token into a decoder that runs locally, never a website:

python3 -c 'import base64,json,sys; p=sys.argv[1].split(".")[1]; p+="="*(-len(p)%4); print(json.dumps(json.loads(base64.urlsafe_b64decode(p)),indent=1))' "<token>"

Pass: custom:tenant_id is t1 and cognito:groups contains ops_user.

- Sign out, sign in as admin.t2@example.com, open Allowance, publish 30. Pass: a success message; Network shows the publish request 200. If it returns 403, 404 or 503, that is sweep finding SEC-03.

- Console tab. Pass: no red "Refused to connect" or CSP errors (SEC-12) and the WebSocket shows connected. A WebSocket closed with 403 is SEC-01.

Known before SWEEP-1: SEC-01 (live updates rejected), SEC-03 (admin publish not wired), SEC-12 (CSP). Record which you see; they decide how much of SWEEP-1 runs before recording.

## 4. Workflow check with mocked channels

The main end-to-end test: a PH-2841 breach runs real code to Act, with the driver reply sent by script. Channels stay mocked (channels_live off). The exact publish command is in docs/runbook-deploy.md, section "Run the PH-2841 demo" (grep -n -A30 "Run the PH-2841 demo" docs/runbook-deploy.md).

Before this section can pass (27 Oct):

- The execution that ingest starts must carry cancel_requested. Today t1-INC-000001 fails in CancelAfterOPEN?: real Step Functions raises an error when a Choice reads a missing path, and the offline test treated it as false. Fix tracked as deploy blocker 6.

- Section 2's runtime rows are seeded (scripts.seed_runtime).

- Publish two readings above 8 °C within 10 minutes (debounce_readings is 2). One reading is accepted but opens no incident.

- The failed run left INC-000001 OPEN with the shipment locked; run step 1 first.

- Reset t1: make reset-demo TENANT=t1 PROFILE=Fission-OERF. Pass: the second run of make reset-test TENANT=t1 PROFILE=Fission-OERF reports zero items.

- Publish the simulator readings with aws events put-events, as the runbook shows. Never invoke the ingest Lambda directly: a replayed event is deduplicated for 7 days.

- Step Functions console, oerf-cold-chain, newest execution t1-INC-…. Pass: OPEN, GatherContext, Diagnose, Assess, then EngageDriverDiagnosis running.

- oerf-engage-party, newest execution. Pass: waiting at SendViaRouter.

- Reply as the driver:

python -m scripts.demo_reply --profile Fission-OERF --tenant t1 --shipment PH-2841 --role driver --text "Running"

Pass: the child ends Answered; the parent passes NeedApproval?, SecureFacility and Act, then loops VerifyLoop / WaitBeforeVerify.

- DynamoDB incident table, partition TENANT#t1#INC#<id>. Pass: META state IN_TRANSIT, EVT# rows for each transition, READ# rows for readings after the incident opened.

- Cancel from the desk (ops user) or rerun step 1. Pass: the execution stops and META is CANCELLED.

| Symptom | Where to look |
| --- | --- |
| No execution starts | /aws/lambda/oerf-ingest logs: unknown device means the device seed; duplicate means a replayed event |
| A state fails | Click it in the console; copy Error and Cause |
| Stuck at SendViaRouter after the reply | /aws/lambda/oerf-inbound logs: correlation not found means the reply's sender differs from the address on ADDR# |
| Parent never reaches EngageDriverDiagnosis | Assess output: ship_time or facilities missing from the Diagnose step |

More symptoms: execution FAILED in a CancelAfter…? state means cancel_requested is missing from the input; a reading accepted but no incident means only one breach was published or the shipment row is missing.

## 5. Live WhatsApp check

Run only after section 4 passes. channels_live turns on WhatsApp, SMS, email and Bedrock together; if WhatsApp fails the router may fall back to an SMS to the same number.

- Inbound path, no redeploy needed: send "hi" from your phone to the business number. Pass: /aws/lambda/oerf-inbound logs a received WhatsApp message within a minute (unmatched is fine; it only proves delivery).

- Store your phone as the t1 driver (E.164, never in git, Notion or logs):

aws ssm put-parameter --name /oerf/demo-numbers/t1/driver --type SecureString --value "+91XXXXXXXXXX" --overwrite

- Check Nova Lite answers:

aws bedrock-runtime converse --model-id amazon.nova-lite-v1:0 \
  --messages '[{"role":"user","content":[{"text":"Reply with OK"}]}]' --query 'output.message.content[0].text'

- Redeploy with live channels: the 26 Oct flags plus -c channels:live=true, or Deploy OERF with channels_live ticked and seed_demo_devices unticked.

- Repeat section 4 steps 1 to 4. Pass: the oerf_driver_checkin template arrives on your phone within a minute of the second breach reading.

- Reply "Running" on WhatsApp instead of demo_reply. Pass: the run continues to Act as in section 4 step 5.

If the check-in does not arrive, check in order: /aws/lambda/oerf-channel-router logs (template rejected, phone id), the template status, then whether contact C-T1-DRV is opted in.

## 6. Reset and recording sign-off

Before each take, run make reset-demo TENANT=t1 PROFILE=Fission-OERF, then make reset-test TENANT=t1 PROFILE=Fission-OERF to confirm zero items. A run left in VerifyLoop keeps the shipment locked until it is cancelled or reset.

- ☐ Section 1: DashboardUrl opens the Cognito sign-in, not the sample desk

- ☐ Section 2: stacks complete, no Lambda import failure, demo device present, alarm email confirmed

- ☐ Section 3: ops sign-in shows t1; token has custom:tenant_id and the group; SEC-01, SEC-03, SEC-12 status noted

- ☐ Section 4: mocked PH-2841 run reaches Act; cancel releases the lock

- ☐ Section 5: inbound "hi" logged; live check-in received and the reply resumes the run (or recording uses the mocked path)

- ☐ Reset clean before the take

- ☐ One Deploy OERF run from main after the blocker PR merges (proves the SEC-1 trust)

Record failures in the Notion tracker with the step number, the command and the first error line.